METHODOLOGY DIAGRAM

Phase 1: Requirement Analysis

First, we gather and analyze the client's requirements to understand the learning platform's objectives, target users, and required functionalities.

Activities:

- Understand institute requirements

- Identify admin and student roles

- Define course structure

- Define quiz and learning material requirements

- Estimate expected student capacity

Output:

- Software Requirement Specification (SRS)

Phase 2: System Design

The system architecture, database structure, and workflow are designed to ensure scalability, security, and ease of use.

Activities:

- Design LMS architecture

- Design MongoDB database

- Define user roles and permissions

- Create module structure

Output:

- System Architecture Diagram

- Database Design

Phase 3: UI/UX Design

User-friendly interfaces are designed for both administrators and students.

Activities:

- Admin Dashboard Design

- Student Dashboard Design

- Course Page Design

- Quiz Interface Design

- Responsive Mobile Layout

Output:

- Wireframes and User Interface Design

Phase 4: Development

The LMS platform is developed using modern web technologies.

Frontend Technologies

- React.js

- Vite

- Tailwind CSS

Backend Technologies

- Node.js

- Express.js

Database

- MongoDB

Modules Developed

- Authentication System

- Course Management

- Lecture Management

- Study Materials

- Quiz System

Output:

- Functional LMS Platform

Phase 5: Testing

The system is thoroughly tested to ensure reliability and performance.

Activities:

- Functional Testing

- User Authentication Testing

- Quiz Testing

- Performance Testing

- Security Testing

Output:

- Bug-Free System

Phase 6: Deployment

The completed LMS is deployed on the VPS server and made accessible online.

Server Environment

- Ubuntu VPS

- Nginx

- PM2

- MongoDB

- SSL Certificate

Output:

- Live LMS Website

Phase 7: Training & Support

The administrator is trained to manage courses, lectures, and quizzes effectively.

Activities:

- Admin Training

- Documentation

- Technical Support & Maintenance

Output:

- Fully Operational LMS Platform

SYSTEM ARCHITECTURE

Presentation Layer (Frontend)

This is the interface used by Admins and Students.

Technology:

- React.js

- Vite

- Tailwind CSS

Functions:

- Login & Registration

- Course Dashboard

- Watch Lectures

- Attend Quizzes

- Download Study Materials

Application Layer (Backend)

This is the core business logic layer.

Technology:

- Node.js

- Express.js

Functions:

- User Authentication

- Course Management

- Quiz Evaluation

- Student Management

- API Handling

- Access Control

Data Layer (Database)

All LMS data is stored here.

Technology:

- MongoDB

Stores:

- Users

- Courses

- Lectures

- PDFs

- Quizzes

TECHNOLOGIES AND TOOLS USED

Frontend Technologies

| Technology | Purpose |
| --- | --- |
| React.js | User Interface Development |
| Vite | Fast Frontend Build Tool |
| Tailwind CSS | Responsive UI Design |
| Axios | API Communication |
| React Router | Navigation and Routing |

Backend Technologies

| Technology | Purpose |
| --- | --- |
| Node.js | Server-Side Runtime Environment |
| Express.js | REST API Development |
| JWT | Authentication & Authorization |
| bcrypt.js | Password Encryption |
| Multer | File Upload Management |

Database

| Technology | Purpose |
| --- | --- |
| MongoDB | NoSQL Database |
| Mongoose | MongoDB Object Modeling |

Security Technologies

| Technology | Purpose |
| --- | --- |
| JWT Authentication | Secure Login |
| bcrypt.js | Password Hashing |
| Role-Based Access Control | Admin & Student Permissions |
| HTTPS/SSL | Secure Data Transmission |